# Customer Status Report

## RF Connector AI Detection + Multi-Head Classification System
Project: HotdogOrNot / RF Connector AI Visual Identification
Status Date: May 12, 2026 @ 11:36am GMT-7
Current Phase: Model training complete; ONNX export and browser deployment in progress
Repository Status: Latest model artifacts, metrics, and browser demo scaffolding have been committed/pushed.
Author: Dr. T. Jerry Mahabub, Ph.D.

### 1. Executive Summary

We have reached a major technical milestone: the project now has both a trained object detector and a trained multi-head attribute classifier committed into the canonical repository structure.

The system currently consists of:

| Component | Result |
| --- | --- |
| YOLO11n detector | 98.2% mAP50-95 |
| EfficientNetV2-S multi-head classifier | 98.7% mean validation accuracy |
| Detector model artifact | models/detector/best.pt |
| Classifier model artifact | models/multihead_classifier/best.pt |
| Browser demo shell | exports/web/ |
| ONNX export code | Ready; export pending Colab execution |

The detector and classifier are now in the expected production-style paths, and the next milestone is exporting both PyTorch models to ONNX so the system can run directly in a browser using ONNX Runtime Web. The uploaded implementation plan confirms the active Phase 3–5 path: ONNX Export → Browser Demo → Deploy and lists the detector, classifier, pipeline code, and ONNX export code as complete, with ONNX model files still pending export.

### 2. Current Repository / Artifact Status

The model and report artifacts have been normalized into canonical paths, removing earlier temporary Colab/report nesting.

### Canonical Model Paths

| Model | Path | Size | Status |
| --- | --- | --- | --- |
| YOLO11n detector | models/detector/best.pt | 5.2 MB | Committed |
| EfficientNetV2-S classifier | models/multihead_classifier/best.pt | 78.1 MB | Committed |

### Canonical Report / Experiment Paths

| Artifact Group | Path | Status |
| --- | --- | --- |
| Multi-head classifier experiment reports | reports/experiments/multihead_effnet_smoke/ | Committed |
| Classifier model copy from report path | reports/content/hotdogornot/models/multihead_classifier/best.pt → models/multihead_classifier/best.pt | Completed |
| Experiment reports copy | reports/content/hotdogornot/reports/experiments/multihead_effnet_smoke/* → reports/experiments/multihead_effnet_smoke/ | Completed |

### Recent Commits

| Commit | Description |
| --- | --- |
| 0b18736 | EfficientNetV2-S classifier weights + metrics, 98.7% mean validation accuracy |
| 9f1ce8a | Browser ONNX Runtime Web demo under exports/web/ |

### 3. Multi-Head Classifier Training Results

The EfficientNetV2-S classifier was trained for a 10-epoch smoke test and produced strong early validation performance.

### Classifier Training Summary

| Head | Best Validation Accuracy | Notes |
| --- | --- | --- |
| family | 94.6% | Primary useful classification head |
| side_a_gender | 93.5% | Primary useful classification head |
| precision_family | 100% | Single-class / non-informative in current dataset |
| side_b_gender | 100% | Single-class / non-informative in current dataset |
| polarity | 100% | Single-class / non-informative in current dataset |
| mount_style | 100% | Single-class / non-informative in current dataset |
| orientation | 100% | Single-class / non-informative in current dataset |
| termination | 100% | Single-class / non-informative in current dataset |
| finish_material_cue | 100% | Single-class / non-informative in current dataset |
| Mean validation accuracy | 98.7% | Inflated by single-class heads |

### Interpretation

The headline number, 98.7% mean validation accuracy, is technically correct but should be communicated carefully. Several attribute heads are currently dominated by not_applicable or unknown, making them effectively single-class classifiers for this dataset. Those heads naturally report 100% because there is no meaningful class diversity yet.

The two heads that matter for the present dataset are:

| Meaningful Head | Result | Assessment |
| --- | --- | --- |
| family | 94.6% | Strong for a 10-epoch smoke test |
| side_a_gender | 93.5% | Strong for a 10-epoch smoke test |

This is a positive result. It indicates that the classifier is already learning useful RF connector visual attributes and is suitable for the next deployment validation phase.

### 4. Detector Status

The object detector remains in good shape and is already present in the canonical model path.

| Component | Result |
| --- | --- |
| Detector architecture | YOLO11n |
| Primary metric | 98.2% mAP50-95 |
| Model path | models/detector/best.pt |
| Size | 5.2 MB |
| Status | Ready for ONNX export |

The implementation plan also records the detector as complete at models/detector/best.pt, with the ONNX export step remaining.

### 5. Browser Demo Status

The browser demo has been started and committed under:

exports/web/index.html

exports/web/style.css

exports/web/app.js

The planned browser architecture is a single-page HTML/CSS/JavaScript app using ONNX Runtime Web for client-side inference. The implementation plan specifies that the browser demo is designed to support image upload or camera capture, run the YOLO detector in-browser, crop detections, classify each crop, and display bounding boxes plus attribute labels.

### Intended Browser Capabilities

| Capability | Status |
| --- | --- |
| Static web app shell | Committed |
| ONNX Runtime Web integration | Started |
| Image upload / drag-and-drop | Planned / scaffolded |
| Camera capture | Planned / scaffolded |
| Detector inference in browser | Waiting on detector.onnx |
| Classifier inference in browser | Waiting on classifier.onnx |
| Bounding box rendering | Planned |
| Attribute label display | Planned |
| Serverless local inference | Target architecture |

The browser demo will become fully functional once the exported ONNX models are placed into:

exports/web/models/

### 6. ONNX Export Phase

The next technical step is to export both trained PyTorch models to ONNX.

The current Colab export command is:

%%shell

set -euxo pipefail

cd /content/hotdogornot

git pull --ff-only

export PYTHONPATH=/content/hotdogornot/training

python -u -m rfconnectorai.export.onnx_export \

--detector-weights models/detector/best.pt \

--detector-out models/exports/detector.onnx \

--detector-size 640 \

--classifier-weights models/multihead_classifier/best.pt \

--classifier-out models/exports/classifier.onnx \

--classifier-size 384

ls -lh models/exports/

### Expected ONNX Outputs

| ONNX File | Source Model | Target Path |
| --- | --- | --- |
| detector.onnx | models/detector/best.pt | models/exports/detector.onnx |
| classifier.onnx | models/multihead_classifier/best.pt | models/exports/classifier.onnx |

After export, the models should be copied into the browser demo folder:

exports/web/models/detector.onnx

exports/web/models/classifier.onnx

The uploaded phase plan confirms that ONNX model files are the remaining open item before full browser validation.

### 7. Deployment Architecture

The system is now moving from model development into cross-platform deployment.

### Target Runtime Architecture

Input Image / Camera Frame

↓

YOLO11n Detector

↓

Detected Connector Bounding Boxes

↓

Crop Each Detection

↓

EfficientNetV2-S Multi-Head Classifier

↓

Connector Family + Gender + Attribute Predictions

↓

Browser UI Overlay + Results Panel

### Deployment Goal

The near-term goal is a zero-server browser demo that runs inference entirely on the user’s device.

This matters because it enables:

| Benefit | Why It Matters |
| --- | --- |
| No backend server required | Easier demos and distribution |
| Runs on desktop and mobile browsers | Cross-platform client access |
| Local image processing | Better privacy and lower infrastructure cost |
| Lightweight demo packaging | Easier customer review |
| ONNX model portability | Future use in desktop, mobile, edge, or web apps |

### 8. Verification Plan

The implementation plan defines both automated and manual validation steps.

### Automated Verification

| Check | Acceptance Criteria |
| --- | --- |
| ONNX export completes | detector.onnx and classifier.onnx are created successfully |
| Model file integrity | Files are non-empty and loadable |
| Shape compatibility | Input/output tensor shapes match expected detector/classifier requirements |
| Browser model loading | ONNX Runtime Web loads both models without runtime errors |
| Inference path | Browser can run detector, crop detections, and run classifier |

### Manual Verification

| Test | Acceptance Criteria |
| --- | --- |
| Desktop upload test | Upload connector image and receive valid detections/classifications |
| Mobile camera test | Camera image can be processed in-browser |
| Visual overlay test | Bounding boxes align with detected connectors |
| Classification sanity check | Family and gender predictions match expected visual category |
| PyTorch vs ONNX comparison | ONNX predictions are materially consistent with PyTorch outputs |

### 9. Key Technical Notes for the Client

### What Is Done

The core AI system is no longer theoretical. The detector and classifier are trained, committed, and organized in production-style paths.

### What the Current Accuracy Means

The detector result is strong, and the classifier’s meaningful heads are already above 93% validation accuracy after only a smoke-test training run. The overall 98.7% classifier mean is useful as a build metric but should not be overstated because several classifier heads are currently single-class.

### What Is Happening Next

The project is transitioning into deployment validation:

- Export detector and classifier to ONNX.

- Place ONNX files into the browser demo.

- Validate in-browser inference on desktop.

- Validate mobile browser/camera behavior.

- Compare ONNX output against the original PyTorch models.

- Package the browser demo for customer review.

### 10. Risks, Caveats, and Recommendations

| Area | Risk / Caveat | Recommendation |
| --- | --- | --- |
| Single-class heads | Several attribute heads report 100% because the dataset does not yet contain meaningful class diversity | Treat these as placeholders until more labeled examples are added |
| Mean classifier accuracy | 98.7% mean validation accuracy is inflated by single-class heads | Report family and gender accuracy separately as the real performance indicators |
| ONNX parity | ONNX outputs may differ slightly from PyTorch depending on preprocessing and export behavior | Run PyTorch-vs-ONNX parity tests |
| Browser performance | ONNX Runtime Web performance may vary by browser/device | Test Chrome desktop, Edge desktop, Android Chrome, and iOS Safari |
| Detector-to-classifier crop quality | Classification accuracy depends on clean detector crops | Validate crop padding, resizing, and normalization carefully |
| Dataset coverage | Current model quality reflects current labeled data distribution | Add more connector families, genders, and attribute diversity before calling all heads production-ready |

### 11. Recommended Next Actions

### Immediate

- Run the Colab ONNX export command.

- Confirm these files exist:

models/exports/detector.onnx

models/exports/classifier.onnx

- Copy both files into:

exports/web/models/

- Launch the browser demo locally and test with known connector images.

### Next Commit

Recommended commit message:

Add ONNX detector/classifier exports and enable browser inference

### Next Validation Report

After ONNX export, produce a short validation report covering:

| Item | Required Evidence |
| --- | --- |
| ONNX file sizes | ls -lh models/exports/ |
| Export success log | Colab output |
| Browser load success | Console screenshot or log |
| Desktop inference | Screenshot with boxes/labels |
| Mobile inference | Screenshot with camera/upload result |
| PyTorch vs ONNX parity | Same image tested through both paths |

### 12. Client-Facing Bottom Line

The project has successfully advanced from training into deployment preparation. We now have a high-performing YOLO11n detector and an EfficientNetV2-S multi-head classifier committed in canonical repository paths. The classifier’s two meaningful heads — connector family and gender — are already performing strongly at 94.6% and 93.5% validation accuracy respectively after a short 10-epoch smoke test.

The remaining milestone is to export both models to ONNX and connect them to the committed browser demo. Once the ONNX files are generated and placed into the web demo, the system will be ready for desktop and mobile browser validation with fully client-side RF connector detection and classification.